## Slide 1: COMEX Daily Ops Plan ver. 3 – 24 Aug. 2014

## Slide 2: Representative Daily Schedule - Flight Day
Time (Zulu) | Time (PDT) | Daily Schedule Flight Day
1300 | 0600 | HyspIRI morning Wx/Sat Update (Latest) and ER-2 Go No-go. Determine target times (t1, t2) for ER-2 coordination.
1400 | 0700 | COMEX Science Target Decision & Twin Otter Aircraft/Instrument Status Go-no-go. Revisit target(s), wind direction, topography factors. Coordinate with COMEX aircraft.
1600 | 0900 | Twin Otters, ER-2 takeoffs, approximate, could be later
1845 | 1145 | Alert AJAX, leaving target for landing approach
1845 | 1145 | AJAX begins launch procedures pending confirmation of alert
1900 | 1200 | Twin Otters land & refuel, mid-day, approximate. Notify AJAX.
1900 | 1200 | Alpha Jet engine start, approximate; target-dependent
1925 | 1225 | Alpha Jet takeoff
1950 | 1250 | Alpha Jet arrives target, begins spiral ~10 min duration
2000 | 1300 | Alpha Jet departs
2015 | 1315 | Twin Otters cleared for takeoff for PM target
2300 | 1500 | Weather Brief / Next day flight target selection / Go no-go / takeoff time
2415 | 1715 | Landing #2, Twin Otters
2445 | 1745 | De-brief and review next-day flight plans. All COMEX pilots represented.

## Slide 3: Representative Daily Schedule – Non-Flight Day
Time (Zulu) | Time (PDT) | Daily Schedule Flight Day
1700 | 1000 | Science team tag up. Discuss progress toward mission objectives. Upcoming target planning.
2200 | 1500 | Team tag up. Weather to +48hr, flight plans for ER-2 and AVIRIS-NG, instrument status, aircraft status, Go no-go, takeoff time for next day flight, etc.