## Slide 1
HS3 Science Team Meeting
Field Operations for 2013
M.Vasques
9 May 2013

## Slide 2
Operations Overview
• Integration and De-Integration at DFRC
• Staff PMOF/POR at WFF for Pre-CST (see calendar)
• If we use GHMOF or PMOF and GHMOF; some operations at Hangar 159.
• AV-1 (871)transits 8/13 and AV-6 (872) transits 8/15
• Take off and landing during daylight hours.
• Weather limitations
• Country clearances will limit options.

## Slide 3
General Mission Schedule
WFF
DFRC
• ESPO Mission Calendar on website
• POD Daily Schedule on website
• POD and more via List serve
Mission Scientists and Forecasters shift schedules will be on MTS (Contacts and Schedules).
• Mission Science (Scott)
• Forecasters (Jeff)

## Slide 4
http://espo.nasa.gov/missions/hs3/

## Slide 5
http://mts.nasa.gov/
MTS Training 8/5 and Dry Run 8/6-19

## Slide 6
Schedule: 2013 Deployment

## Slide 7
Schedule: 2013 Deployment

## Slide 8
Schedule: 2013 Deployment

## Slide 9
Schedule: 2013 Deployment

## Slide 10
Hangar Operations
• COMSEC
• Escort required for aircraft access
• 24/7 access to HS3 teams – Lights & buddy system
• Do NOT leave equipment operating overnight unattended
• Power - Extension Cords outlets and Power strips must be 18 inches off floor
• No unattended battery charging at night
• No RF transmissions (No personal Wifi sources, walkie talkies, etc.)
• Internet access (wireless accounts, wired guest)

## Slide 11
Hangar Operations
• Personal tools not allowed outside “Payload Op’s Area”
• Instruments will be installed by GH personnel using GH tools. Instrument adjustments allowed using GH tools and GH staff observation
• Proper protective equipment
  hearing protection available in hangar
closed toed shoes required
• Smoking outdoors, away from flight line, only

## Slide 12
Travel - Safety/Orientation
WFF
• Website
• Orientation package
Mosquitoes
PMOF can be cold
• All Hands (tentative date 8/19); Check out video
• Evac Plan – have a team plan
• Covering shift hours
• Overlap and training

## Slide 13
Travel - Safety/Orientation
DFRC
• Website
• Orientation package
Dry weather
• Covering both integration and de-integration
• Covering shift hours
• Overlap and training

## Slide 14
Evacuation Plan
Category 1 – Winds of 74-95mph; Storm surge 4’-5’ above normal
Category 2 – Winds of 96-110 mph; Storm surge 6’-8’ above normal
Category 3 – Winds of 111-130 mph; Storm surge 9’-12’ above normal
Category 4 – Winds of 131-155 mph; Storm surge 13’-18’ above normal
Category 5 – Winds greater than 155 mph; Storm surge 18’+ above normal

## Slide 16
Housing
WFF
• Hotel list provided on Website
• Navy housing – family visitors must be on Erin C. list
DFRC
• Hotel list provided on Website
• Anne O. will coordinate on base housing.

## Slide 17
Badging
• Both WFF and DFRC use the database
• All requirements (lab, network, shipping)
• Will need MSDSs
• All personnel (yes even those with NASA badges)
• IDMAX requires one prime and one visit. If you mark you are going to DFRC, WFF will be guest.

## Slide 18
Database
The lead inputs name and email addresses of team and database emails
them for travel dates and badging into

## Slide 19
This is where we get any special requirements
Database

## Slide 20
Badging
Input your specific travel dates.
IMPORTANT: Update when travel changes.

## Slide 21
Badging
FN: Must be escorted by person with NASA issued hard
badge or on the designated escort list (see Erin Czech).
No personnel from designated countries

## Slide 22
Badging

## Slide 23
Designated Countries

## Slide 24
Labs/Offices
WFF – Hangar D-1
GHMOF
PMOF
Ku radar
DFRC – Hangar 4840
GHOC 4840

## Slide 26
GHMOF and PMOF
New Ku

## Slide 28
216C
216B
216A
217A
234A
217B
215A
241A
218A
215C
215B
FOR
POR
SER
Rear Obs
Side Obs
Pilot‘s Break
General Break
Confer.
219A
220A
GHOC-E Doors
hinged door with badge reader (5 ea)
hinged door with cylinder lock, and alarm if opened (1 ea)
sliding door with cylinder lock (2 ea)
sliding door with badge reader (2 ea)
Ron Walsh
4/12/2013

## Slide 29
GHOC – E (POR and visitor area)

## Slide 30
Payload Operations Room (POR)
Support Equipment
Flight Operations Room (FOR)
GHOC Operator
Mission Director
Pilot in Command
Flight Support Engineer
RSO / SOR
HDVis / SatCom
AVAPS
Payload Manager
CPL
HAMSR
--
AVAPS
--
IT Support
Displays,& Software
PM
SAT
AVP1
AVP2
Pay2
Pay1
SHIS
CPL
ESP1
ESP2
MS1
MS2
Project Manager
Mission Scientist
--
SHIS
Intercom Display
Labels
GO
MD
PT
CPT
RSO
1
2
3
4
5
6
7
8
9
10
11
12
13
14
GHOC Payload Op’s Room - Assignments
FCST
Mission Scientist
HMSR
Project Manager
Forecast

## Slide 31
ESPO
Payload Manager
Mission
Scientists
CPL
AVAPS
S-HIS
IT
Guest
PMOF Trailer - Environment

## Slide 32
ESPO
Payload Manager
Mission
Scientists
HIWRAP
HIRAD
HAMSR
IT
Guest
PMOF Trailer - Overstorm

## Slide 33
GHOC – Payload Op’s Room Rules
GHOC Etiquette
  Staff at engine start.
  Common Sense consideration of others
    Noise, food, coffee pot, etc.
    Clean up
  Access for Team Members, Visitors
  No access to or photos of “Flight Op’s Area”
Mishap considerations
  Cell Phones, computers, etc.
Laptops
  Network designed to accommodate your system
  Scheduled scan - First scans at Dryden are 7/8 and 7/15; first scans at Wallops are 7/15 and 7/22.
Intercom / Video / Chat
  “Instrument” Comm’s, comm’s available in Hangar, etc.
  Flight Video to be available in Hangar
Orientation
  Layout will be posted
  Software install (see IT)

## Slide 34
Runway 10-28
Runway 04-22
Hangar D-1 Viewing Area
for Rwy 10-28 operations
Hangar N-159 Viewing Area
for Rwy 04-22 operations
(by trailers; same as in 2012)

## Slide 35
Viewing area Hangar 159

## Slide 38: LAYOUT – First Floor
N104
(6C)
N110
N114
S101(4C)
S103
(4C)
S102
S107
S109
S113
S115
Storage;
ESPO
Storage;
Furniture
Data station
(3 benches)
Visitors
Break
AV-1
AV-6
Conference Room
AV-6
N118
Storage
AV-6
AV-1
440 power

## Slide 39: Room S107- AV6 Lab
19’6”
22’4”
22’4”
TWiLiTE
AVAPS
Door
Extended room here – See 107B next page

## Slide 40: Room S107b- AV6 Lab
9’3”
Piggybacks
19’
Door

## Slide 41: S109 – AV6 Lab
CPL
SHIS
19’6”
22’10”
Door
Printer

## Slide 42: Room S113 - AV1 Lab
HIWRAP
19’6”
31’9”
HAMSR
HIRAD
Door
HIRAD
HIWRAP

## Slide 43: Room S115 - Conference room
38’10”
19’
Spare chairs
10x4
Door to outside
Large refrigerator
Door
Microwave
2 mini refrigerators
Credenza
Copier

## Slide 44
Option 1
D-1 hanger bay:
132’-8” wide
188’ long at center
(N-159 is 160’x160’)

## Slide 45: Hangar Floor space in center
IT
PM
GH Crew
GH Crew
Crew Chief
Hangar wall

## Slide 47: LAYOUT – Second Floor/South-East
Restrooms and Kitchenette down the hall
Stairs (Instrument labs, conference room
And visitor room downstairs)
(P) = Printer
(TV) = Closed circuit TV
(RTS) = Intercom
209
GH MD/PM
211
Flt Planning
& Leslie L
213
GH QA, Ops
217
IT
219
Pilots
210
ESPO
212
SB/PN
214 (TV)
Mission Science
216 (TV)
Forecasting
(P)
(P)
(P)
(RTS)
(RTS)
NOTE:
119E in Hangar 159
(TV) and (RTS)
Use printer in Hall
218
Science

## Slide 48: Room S209 – GH Management
~14’
~ 12’
Door
Mission Directors
PM and Payload Manager

## Slide 49: Room S210 – ESPO
~14’
Printer
Coordinator
PM
Integration Lead
dPM
Logistics
~18’
Door

## Slide 50: Room S211 – Flight Planning
~14’
~12’
Leslie Lait
Flight Planning
Door
RTS
Printer

## Slide 51: Room S212 – Lead PIs (Scott/Paul)
~14’
~18’
Scott
Paul
Door

## Slide 52: Room S213 – Crew
~12’
~14’
Door
QA
Ku
Avionics
Avionics

## Slide 53: Room S214 – Mission Scientists
~18’
~18’
Door
TV

## Slide 54: Rooms S216 – Forecasters
Door
TV

## Slide 55: Room S217 – IT
~12’
~12’
IT Closet
Door
RTS

## Slide 56: Rooms S218 – Science Overflow
Printer
Door

## Slide 57: Room S219 – Pilots (Also space in GHOC E)
~7’
~13’
Door

## Slide 58: N-159 (1st floor)

## Slide 59: Room E119 – Trailer Mission Ops
Pilots
Refrigerator
Closed circuit TV
RTS

## Slide 60
Key Locations @ DFRC for HS3
4830A – GH Offices & GH Conf. Room
4840 – “GHOC” & Conf. Rooms
4801 – GH Hangar
4825 - DFRC Badging & Security
Small & Large Mezzanine Conf. Rooms (2nd Floor)

## Slide 61
Education and Public Outreach
Education Outreach
• Teacher Workshops
NSTA 2013
MTS Flyer & chats
Curriculum aide
Education Day at WFF
• Videos
• Lenticulars
• Visualization
• GH Interactive
Public Affairs
• Media Day 9/10 (backup 9/12)
• VIPs

## Slide 62
T-SHIRTS
DUE 5/20
Lands End SHIRTS

## Slide 63
Thank you