## Slide 1
NASA Global Hawk Aircraft Status, Integration, Op’s, Schedule
8May’12
Hurricane and Severe Storm Sentinel (HS3)
Science Campaign 2012

## Slide 2
36-months of GH Science Flights:
EAFB
30 Instruments, 7 Science Missions, 833 Flt-Hrs, 433,000 Km’s

## Slide 3
GH over the eye of Hurricane Karl Sept 16-17, 2010
(15 hours, 20 Eye Passes)
GH Hurricane Overflights

## Slide 4
HS3 Payload on AV-1
HAMSR
HIWRAP
AV-1 “Over Storm” Instrument Configuration
871 (AV-1)
HIRAD

## Slide 5
HAMSR
Issues / Status :
Ready
Notes: All happened since the Proposal was submitted

## Slide 6
HIWRAP
Issues / Status :
- Battery Backup remote Command Circuit being installed on GH.
- Zone-12/16 Heat issue being worked by GSFC/DFRC
Notes: All happened since the Proposal was submitted

## Slide 7
HIRAD
Issues / Status:
RF issue being worked
Notes: All happened since the Proposal was submitted

## Slide 8
HS3 Payload on AV-6

## Slide 9
CPL
Issues / Status:
None
Notes: All happened since the Proposal was submitted

## Slide 10
S-HIS
Issues / Status:
None
Notes: All happened since the Proposal was submitted

## Slide 11
S-HIS (Pods in 2014)
Notes: All happened since the Proposal was submitted

## Slide 12
AVAPS
Issues / Status:
None
Notes: All happened since the Proposal was submitted

## Slide 13
Sonde Launch Safety Mitigation
AVAPS Deploy System & Mech. Latch Controlled by EIP Safety Interlock Circuit -- Controlled by GH Mission Director
Notes: All happened since the Proposal was submitted

## Slide 14: Integration, Testing, Safety

## Slide 15
Preflight Instrument Testing at DFRC
  SIL-Bench Power, Safety, and Data Comm’s Checkout
    Be sure to Contact Caitlin Barnes, Don Sullivan with Changes
  Integration and Instrument Testing on aircraft
  Outdoor SatCom Testing with PI’s in PMOF (Pre-CST)
  Formal Combined System Test (CST)
  Functional Tests during Range Flight w/Cold Soak
All Payload Op’s shall take place from WFF
HS3 2013 Payload Integration

## Slide 16
Hangar Operations

## Slide 17
“New” GH Hangar (B-4840)

## Slide 18
GH Payload Area (B-4840)

## Slide 19
Pre-Ferry Flight DFRC Op’s
“CST”: Formal Aircraft EMI Test, Preflight Op. with Engine Run
“Pre-CST”: Payload System Satcom, PMOF Op., and Instrument C3 Test

## Slide 20: Flight Operation – Timeline
T-2 Day
  Flight route determined by science
  Mission Route transmitted to FAA by COB
T-1 Day
  NOTAM for CPL and Dropsondes transmitted
  Aviation weather briefing
  ‘T-1’ Crew Briefing
  Aircraft and GHOC-E preflights
T-3 hrs
  Aviation weather briefing
  File DD1801 flight plan
  Aircraft / GHOC-E final preparation
T-2 hrs
  ‘T-0’ Crew Briefing
  1st Shift Personnel man GHOC-E
T-1 hr - Engine start

## Slide 21
Flight Operations Summary
  Emergencies:
  If an emergency RTB back to WFF is declared by the PIC, ATC will provide emergency handling. (Non-emergency RTB’s will loiter in Atlantic until after dawn.)
  If required, an emergency landing could occur at night and/or during IMC conditions.
  Control tower is required for emergency RTB (activate Class D airspace)
  Other Emergency landing fields: Pax River, KSC, Cherry Point MAS, MAS Station Beaufort, Mayport, Caribbean site (possibly Puerto Rico)
  DFRC pilots from GHOC will conduct an emergency landing at WFF in the event that WFF pilots are in crew rest.